## Slide 1: GPU/CUDA Instrumentation Notes
Current Goal(s):
  Generate stacktraces of GPU executions and associate GPU call chains with CPU call graphs
    Particular interest on how to determine call chains when in-lined GPU functions are used
High level Issues (some solved, some unsolved):
  Limited information on CUDA kernel execution/binary format
    No PC information from the GPU to sample (none in a tool readable format at least)
    No documentation on CUBIN structure within fatbinaries (CPU binary w/ GPU code embedded)
  Dyninst could not analysis CUDA portions of binaries
    No Symtab support for GPU line information
    Format oddities of individual CUBINs caused crashes with Dyninst (CUDA functions all start on addr 0 and overlap)

## Slide 2: GPU/CUDA Instrumentation Notes
Solved issues/current work:
  Nvidia now supplies PC information in a machine readable format
    John (M.C.) is now able to translate this PC counter info to Kernel Function/line number (not straight forward).
  John (M.C.) was able to sidestep some of the oddities of working with CUBINs preventing their analysis in
    CUBINS are offset to give them distinct start address, etc.
  HPCStruct is able to associate PC information to line info for in-lined functions (only –O0)
Remaining unsolved issues:
  Dyninst Symtab still cannot decipher individual CUBINs
    Path forward seen in John (M.C.) approach to deciphering line info.
  Support optimized CUBIN binaries (-O1 +)
  Cannot decipher fat binaries (CPU + GPU code single binary)
    Format information from Nvidia would resolve this issue, however it can be reversed engineered if necessary.
  How to associate GPU call chains with CPU call graphs
    John has an idea on how to do this (hanging call chain off of CPU CG node that called the GPU). Lots of work needs to be done to get this working.